## Slide 1
Demonstration and validation
The live development app was checked from the browser and through the API.
Validation summary
✓ Frontend served successfully
✓ Express API running on port 3000
✓ Local CORS support added for browser testing
✓ Gemini chat verified with HTTP 200 response
✓ TypeScript production build completes
Current chat experience
• Full-width conversation area
• Clear-chat control
• Direct message input
• Persistent chat state
• Friendly error states
• Healthcare information disclaimer
Validated locally

## Slide 2
Current scope and recommended next steps
The chat MVP is working; backend expansion is the primary next delivery area.
Current status
• UI and navigation are complete for planned product areas.
• Gemini-backed chat is live through the Express backend.
• Local session fallback supports product walkthroughs.
• Reports, image analysis, profiles and appointments still need their corresponding backend APIs.
Recommended next steps
• Implement secure APIs for auth, health profiles, reports and appointments.
• Add user storage, validation, audit logging and a production CORS policy.
• Enable secure image/report upload and Gemini multimodal analysis.
• Deploy frontend and API with managed environment secrets.